Meeting Title: Engineering Sprint Review

Date: 2024-08-15

Participants: Rahul, Amit, Priya, Neha

Rahul opened the sprint review. The team completed 18 of 22 story points this sprint.

Amit presented the new authentication module. JWT tokens are now implemented with 24 hour expiry.

Decision: Move to two-week sprints starting September 1st. Current three-week cycles are too long.

Priya raised a concern about test coverage. Current coverage is at 61 percent, target is 80 percent.

Decision: No new features until test coverage reaches 75 percent. Neha to lead the effort.

Action Items:

- Neha: Increase test coverage to 75 percent by September 1

- Amit: Document the JWT auth module by August 20

- Rahul: Share new sprint structure with all teams by August 17